MOLE HUNT

Forensic Document Attribution Suite with Investigation Casebook

Cyber Forensics mini project (10 marks). Full plan, specs, 7 cases, benchmark design, checklist, and GPT-CLI build kit.

How to use this file. Sections 1 to 8 are the spec (paste into SPEC.md). Section 9 is the casebook. Sections 10 to 12 are scoring, build plan, and checklist. Section 13 is what you feed GPT in the CLI, including a ready AGENTS.md. Sections 14 to 17 are viva prep, deliverables, risks, references.

Contents: 1 Overview | 2 Novelty | 3 Threat model | 4 Architecture | 5 Fingerprint engine | 6 Attacks and benchmark | 7 Workbench | 8 Custody and reporting | 9 Casebook (7 cases + Red Team) | 10 Scoring | 11 Build plan | 12 Master checklist | 13 GPT CLI kit | 14 Viva prep | 15 Deliverables | 16 Risks and cuts | 17 References

# 1. Project overview

Pitch. A company issues each employee a uniquely fingerprinted copy of a confidential document. When a copy leaks (edited, normalized, partial, printed, or merged from several copies), the tool recovers the fingerprint, ranks suspects with a statistical confidence, fuses the result with access/print/auth logs, and writes a court-style report. A guided casebook teaches the same techniques as seven investigations inside a Mini-Autopsy workbench, and a Red Team mode lets you attack the fingerprint to measure how well it holds.

### Three modes on one engine

| Mode | What it does | User | Nature |
| --- | --- | --- | --- |
| Lab | Register master, issue N fingerprinted copies, analyze a suspect file (txt, docx, png scan), output ranked attribution plus report | Examiner | Real working tool |
| Casebook | 7 seeded cases solved inside the workbench; each unlocks a technique and a tool | Player | Training on the real engine |
| Red Team | You are the mole: scrub a copy under a utility constraint while the detector tries to catch you | Attacker | Benchmark plus game |

### Hard constraints

- Python 3.11, fully deterministic, no ML training, no neural libraries. Statistics only (binomial, z-score, likelihood ratio, Tardos scoring).

- Synthetic documents and synthetic employees only. No real PII, no malware, no network scanning. It protects documents you own.

- Offline, runs on a laptop, one command to start: molehunt serve.

- Every claim of robustness must come from measured benchmark output, not from the code or from GPT.

### Syllabus mapping (why this earns the 10 marks)

| Forensics topic | Where it appears |
| --- | --- |
| Evidence acquisition, hashing, working copies | Custody intake; SHA-256 on every evidence file; read-only original |
| Chain of custody | Hash-chained append-only log with custody verify and a tamper demo |
| File and format forensics | UTF-8/Unicode code points, OOXML package structure, PNG dot grid, hex view |
| Metadata forensics | Case 4: core.xml, app.xml, rsid, tracked-change remnants |
| Data hiding and detection | Zero-width, whitespace, homoglyph, lexical, print-dot channels |
| Anti-forensics and counter-measures | Attack catalogue (Section 6) and Red Team mode |
| Log analysis and timelines | Access, print, badge, auth, DHCP logs correlated in Cases 3, 5, 7 |
| Printer and device forensics | Case 3 (machine identification dots) |
| Reporting, admissibility, error rates | Likelihood-ratio report, verbal scale, benchmark error rates (Daubert-style) |
| Tool validation | Cross-check hex view and hashes against xxd, sha256sum, exiftool; benchmark as validation evidence |

# 2. Novelty (what makes this more than a game)

These are the contributions to claim in the report and viva. Phrase them as “implemented and measured”, not “first ever”.

| # | Contribution | Why it goes beyond a typical student tool | Demo proof |
| --- | --- | --- | --- |
| N1 | Multi-channel keyed fingerprint with measured survival matrix | Most projects use one channel (zero-width) that dies on paste. Here 7 channels, each tested against each attack, results tabulated | Heatmap: attack x channel survival |
| N2 | Likelihood-ratio attribution with verbal scale | Outputs a quantified, court-style statement and an explicit false-accusation probability instead of “best match” | Report page 2 |
| N3 | Collusion tracing (Tardos codes) | Two or more employees merge copies; tool names the colluders without accusing innocents | Case 6, collusion benchmark |
| N4 | Bayesian fusion with logs | Fingerprint evidence combined with access, print, badge, auth logs into one posterior; handles ties the fingerprint cannot break | Case 5 |
| N5 | Copy-level vs person-level attribution | Tool states that a fingerprint identifies a copy, then tests account-takeover and sharing hypotheses | Case 7 |
| N6 | Print channel (machine identification dots) | Attribution that survives photocopy and photo of a printed page, with parity-checked grid decoding from an image | Case 3 |
| N7 | Adversarial self-benchmark (Red Team) | The attack harness is also the game boss, so the system is evaluated against its own best attacker | Red Team leaderboard + curves |
| N8 | Tamper-evident custody plus report generator | Hash-chained log, verify command, auto-generated examiner report with tool versions and hashes | Flip one byte, verify fails |
| N9 | Calibration scoring in the casebook | Players give a confidence with each answer; overconfidence is penalised (Brier score). Teaches that “cannot distinguish” is a valid finding | Case 5 grading |

# 3. Threat model and definitions

- Defender holds a master document and a secret key K. Issues one copy per employee, records copy-to-employee mapping and access logs.

- Attacker (mole) holds one copy (or k copies for collusion). Knows the system exists and knows the general techniques. Does not know K or which slots carry bits. Wants the leak to stay useful (utility constraint) and untraceable.

- Observation. Defender sees only the leaked artefact: text, docx, or image of a print.

- Slot. One position where the master allows two variants (bit 0 or 1). Erasure. A slot whose value cannot be read after attacks. Codeword. The L-bit string assigned to an employee, one bit per slot.

- Attribution scope. A matching fingerprint proves the leak derives from that copy. It does not by itself prove who acted. Reports must say so; Case 7 is built around this.

# 4. Architecture

### Components

+--------------------+

master.md --------> |  Template parser   |  {{lex:begin|start}} variation points

+---------+----------+

v

key K ----> Code layer (keyed codewords, Tardos) ---> Channels C1..C7 (embed)

v                               v

Registry (SQLite)          copies: txt / docx / pdf / png

|

leak.* ---> Ingest -> Align to master -> Extract slots (erasures)

-> Score -> Fuse(logs) -> Report

|

Attack harness (A1..A12) <---- benchmark / Red Team ------+

Custody log (hash chain) wraps every evidence action

Web workbench (Mini-Autopsy) + Casebook engine call the same Python API

### Tech stack

| Layer | Choice |
| --- | --- |
| Language | Python 3.11 |
| Libraries | typer (CLI), fastapi + uvicorn + jinja2 (web), sqlite3 (store), python-docx + lxml (OOXML), pillow + numpy (images, dot grid), scipy.stats (binomial tail), matplotlib (benchmark plots), pyyaml (case files), pytest, reportlab or python-docx (reports), optional reedsolo, optional nltk WordNet only as a lexicon to suggest synonym pairs (no training) |
| Frontend | Server-rendered HTML + vanilla JS. Custom hex viewer and diff viewer. No heavy framework (easier for GPT and for viva) |
| Not allowed | torch, tensorflow, sklearn, transformers, any model download |

### Repository layout

molehunt/

AGENTS.md  SPEC.md  README.md  pyproject.toml  Makefile

molehunt/

core/      keys.py codes.py template.py slots.py render.py

channels/  base.py zerowidth.py whitespace.py punct.py homoglyph.py

lexical.py spelling.py docx_meta.py printdots.py

detect/    ingest.py align.py extract.py score.py tardos.py fuse.py

attacks/   a01_strip.py ... a12_*.py  collusion.py  harness.py

custody/   hashchain.py intake.py

report/    builder.py  templates/

game/      cases/*.yaml generator.py logs_gen.py validator.py scoring.py

web/       app.py templates/ static/ (hex.js diff.js slotmatrix.js timeline.js)

cli.py

data/masters/     synthetic master documents (7)

bench/            results/*.csv  plots/*.png

docs/             EXPLAIN_<module>.md  DECISIONS.md

tests/

### CLI surface

molehunt init                         # create db, key file, custody log

molehunt suggest-slots master.md      # propose safe variation points

molehunt register master.md           # parse, allocate slots, store

molehunt issue --master M1 --employees roster.csv --format docx,txt

molehunt analyze leak.docx --master M1 [--logs access.csv] [--collusion 2]

molehunt attack --name A3 --strength 0.5 copy.txt -o scrubbed.txt

molehunt bench --masters 3 --leakers 20 --seeds 10   # writes bench/results

molehunt custody intake leak.docx | custody verify | custody show

molehunt report --case C-001 -o report.docx

molehunt serve                        # workbench + casebook + red team

### Data model (SQLite)

| Table | Columns |
| --- | --- |
| masters | id, title, template_path, n_slots, sha256 |
| slots | master_id, idx, channel, variant_a, variant_b, anchor_hash, anchor_ctx |
| employees | id, name, dept, role (synthetic) |
| copies | copy_id, master_id, employee_id, issued_at, format, sha256 |
| access_log | ts, employee_id, action (open/download/print/share), device_id, ip, copy_id |
| aux_logs | print_jobs, badge_log, auth_log, dhcp_leases, leave_calendar (CSV-backed) |
| evidence | id, case_id, path, sha256, intake_ts, working_copy_path |
| custody_log | seq, ts, actor, action, object_sha256, details, prev_hash, entry_hash |
| cases / progress / submissions | case_id, player_id, seed, status, score, hints_used, answers_json, started_at, finished_at |

# 5. Fingerprint engine specification

## 5.1 Master template and slots

The author writes the master in Markdown with explicit variation points: {{lex:begin|start}}, {{pun:,|}} (Oxford comma), {{spl:colour|color}}, {{spc:.  |. }} (double vs single space), {{dat:18 March|March 18}}. A curated list of about 150 meaning-preserving synonym pairs and spelling pairs drives suggest-slots; a human approves each. Meaning must not change; this is also what makes the fingerprint defensible.

Zero-width and homoglyph slots are not authored; the allocator inserts them after chosen words. A 2-page document (about 700 words) should yield 250 or more slots across channels.

## 5.2 Channels

| ID | Channel | Encoding (bit 0 / bit 1) | Dies to | Survives | Priority |
| --- | --- | --- | --- | --- | --- |
| C1 | Zero-width | U+200B / U+200C inserted after slot word (U+200D, U+2060 as decoys) | A1 strip, A2 normalize, plain retype, OCR | Copy-paste of rich text, chat apps, many CMS | Must |
| C2 | Whitespace | Single / double space after full stop; NBSP vs space; trailing space | A3 collapse, retype | Straight paste | Must |
| C3 | Punctuation and typography | Straight / curly quotes; hyphen / en dash; Oxford comma; ... / ellipsis char | A4 punct normalize, retype | Paste, partial edits | Must |
| C3b | Homoglyph | Latin letter / look-alike (e.g. Cyrillic) in a few slot words | A2b confusables map (UTS #39), OCR, retype | Copy-paste of plain text | Should |
| C4 | Lexical | Synonym A / synonym B | A6 canonicalize with dictionary, A7 paraphrase | Retype, OCR, print, photo | Must |
| C5 | Spelling, date, number formats | UK / US spelling; date and number formats | A6, A7 (if rewritten) | Retype, OCR, print, photo | Must |
| C6 | DOCX metadata | Per-employee rsid values in settings.xml and runs, custom doc property, run-splitting pattern | Paste into new doc, convert to PDF or txt | Direct file forward, rename, light edit | Must (Case 4) |
| C7 | Print dots | Faint 8x15 dot grid with row/column parity: printer id, date, minute | Heavy blur, grayscale, crop under one grid tile | Print, photocopy, phone photo | Should (Case 3) |

The survival column is a hypothesis. The benchmark in Section 6 produces the real matrix, and the report must use the measured values.

## 5.3 Code layer (keyed, explainable)

- Secret key K (32 bytes). PRF = HMAC-SHA256. Slots are mapped to document positions by a keyed shuffle, so an attacker cannot predict which words carry bits.

- Single-leaker mode (Cases 1, 2, 4, 5, 7): employee e gets x[e][i] = lowest bit of HMAC(K, “cw” || e || i). A random code of length L; decoding is nearest codeword. No hand-written ECC needed: with erasures ignored, the random code is itself error-tolerant. Explain this in viva with the table in 5.6.

- Collusion mode (Case 6): symmetric Tardos code. Per slot i draw bias p_i = sin^2(r), r uniform in [t, pi/2 - t] (cut-off t about 0.03 for demo sizes). x[e][i] = 1 iff u(e,i) < p_i with u from HMAC(K, “u” || e || i). Thresholds are calibrated by simulation, not taken from asymptotic theory (demo lengths are far below theoretical bounds).

- Optional: wrap a 12-bit employee id with Reed-Solomon (reedsolo) in channel C1 only, as an easy header for Case 1. Not required for scoring.

## 5.4 Embedding algorithm

- Parse master into text with variation points and compute slot list with channel tags.

- For each employee compute codeword bits for all slots; for each slot render the variant for that bit.

- Insert C1/C3b slots at keyed positions. Render outputs: txt, docx (python-docx, then patch XML for C6), pdf with C7 dots.

- Store copy hash, slot map, and issue record in the registry; log issuance in the custody log.

## 5.5 Detection pipeline

- Ingest. Read txt/docx/png. Keep the raw code-point stream (needed for C1, C3b) and a normalized token stream. For png, run the Case 3 dot decoder.

- Align. Build a skeleton of both documents (lowercase, variants canonicalised so a different variant does not break matching). Use difflib.SequenceMatcher blocks as anchors. Each slot is located through its anchor_ctx. No anchor found means erasure.

- Extract. Per slot, read the observed variant in that region: bit 0, bit 1, or erasure (variant missing, both present, rewritten).

- Score. For every employee j, with n observed slots and m matches: match fraction, z-score against n/2, binomial tail p-value, log10 LR (5.6).

- Rank and decide. Report top candidates with scores. Apply a decision rule calibrated by the benchmark (target false-accusation rate, e.g. 0.1 percent). If the top two are not separable, the output is “cannot distinguish”, not a guess.

- Fuse. Combine with log-based priors (5.7). Report.

## 5.6 Scoring mathematics

- Match test. Under H0 (j is not the source) each observed slot matches with probability 0.5, so matches ~ Binomial(n, 0.5). Under H1 (j is the source) match probability is 1 - e, where e is the per-slot flip rate after attacks (estimated by the benchmark; default 0.1 to 0.2).

- Likelihood ratio. LR_j = [(1-e)^m * e^(n-m)] / 0.5^n. Report log10 LR_j. Posterior with prior pi_j: posterior odds = prior odds x LR.

- Verbal scale (ENFSI-style, adapt and cite). LR 1 to 10 weak support; 10 to 100 moderate; 100 to 1,000 moderately strong; 1,000 to 10,000 strong; 10,000 to 1,000,000 very strong; above 1,000,000 extremely strong.

- Tardos accusation score for candidate j, observed leak bit y_i, code bit x_ji, bias p_i: if y_i = 1 add +sqrt((1-p_i)/p_i) when x_ji = 1, else add -sqrt(p_i/(1-p_i)). If y_i = 0 add +sqrt(p_i/(1-p_i)) when x_ji = 0, else add -sqrt((1-p_i)/p_i). Accuse j when score exceeds threshold Z calibrated for the false-accusation target. Erased slots contribute 0.

- Marking assumption check (collusion). At every slot where all colluders hold the same bit, the leak must show that bit. Violations mean the leak was altered beyond collusion (extra noise), lowering confidence.

Why enough surviving slots matters (normal approximation, N = 50 employees, leaker flip rate e = 0.2). Use this table in viva:

| Surviving slots n | Separation of leaker from an innocent (sigma) | Approx. chance that some innocent of 50 scores as high as the average leaker |
| --- | --- | --- |
| 16 | 2.4 | about 0.4 (unreliable) |
| 32 | 3.4 | about 0.02 |
| 64 | 4.8 | about 4e-5 |
| 128 | 6.8 | negligible (below 1e-9) |

Design consequence: allocate at least 250 slots and keep at least 2 channels that survive retyping (C4, C5) with 60+ slots each.

## 5.7 Fusion with logs

- Prior for employee j: pi_j proportional to 1 if j had access to the leaked master version in the window, 0.05 if only indirect access (shared drive), 0 if no access (but see copy sharing below).

- Boost for behavioural evidence (after-hours download, print job, USB event): multiply prior by a documented factor, never hidden in code.

- Output posterior table and state which evidence moved it. Copy sharing / account takeover: if the top copy owner has an alibi (leave, badge-out) and auth logs show an anomalous session, report copy-level attribution plus the competing hypotheses (Case 7).

# 6. Attack catalogue and benchmark

Attacks are applied to your own fingerprinted documents to measure robustness. They are the evaluation harness and the Red Team toolkit.

| ID | Attack | What it does | Expected to kill |
| --- | --- | --- | --- |
| A1 | Strip invisible | Remove Unicode category Cf and zero-width code points | C1 |
| A2 | NFKC normalize | Unicode normalization | C1 partially, some C2 |
| A2b | Confusables map | Map look-alike characters to Latin (UTS #39 skeleton) | C3b |
| A3 | Whitespace collapse | Collapse runs of spaces, strip trailing, NBSP to space | C2 |
| A4 | Punctuation normalize | Curly to straight quotes, dashes to hyphen, ellipsis to dots | C3 |
| A5 | Plain retype | Lowercase-preserving rewrite through plain text; docx to txt | C1 C2 C3 C6 |
| A6 | Canonicalize variants | Smart attacker with the synonym and spelling dictionary maps every pair to one form | C4 C5 (the hard case) |
| A7 | Random paraphrase | Replace p percent of content words from a thesaurus | C4 C5 partially |
| A8 | Truncate | Keep x percent of paragraphs | Reduces n for all channels |
| A9 | Reorder | Shuffle paragraphs or list items | Tests alignment robustness |
| A10 | Noise injection | Random synonym/space flips to corrupt slots | Raises e |
| A11 | Print-scan sim | Render page, add blur, noise, rotation, JPEG; for C7 and OCR-like loss | C1 C2 C3 C6 |
| A12 | Collusion merge | k copies merged slot-wise: majority, minority, random, min/max | Targets single-source scoring |

### Benchmark protocol (make bench)

- 3 master documents x 50 employees x 20 random leakers x each attack at 3 strengths x 10 seeds. Also combined chains: A1+A2+A3+A4, then + A8 at 25/50/75 percent, then + A7.

- Record per run: n observed slots, matches, top-1 correct, LR, false accusation (innocent above threshold), runtime.

- Outputs: bench/results/*.csv, survival matrix (attack x channel, fraction of slots surviving), accuracy vs attack strength curves, ROC-style curve (true accusation vs false accusation as threshold varies), collusion plot (colluders k vs fraction fully identified), runtime table.

- Targets: 100 percent top-1 under each single attack A1 to A5 (C4/C5 intact); at least 95 percent under A1 to A4 plus 50 percent truncation; at least 80 percent under A7 at 15 percent word replacement; false accusation at most 0.1 percent at the chosen threshold; collusion k=2 both identified at least 80 percent with Tardos mode. If a target fails, report it honestly and discuss.

# 7. Workbench (Mini-Autopsy)

A real Autopsy is Java-heavy and not embeddable; build a lite workbench you can fully explain. It is the same screen for Lab mode and Casebook mode; the casebook just locks tools until earned.

| Panel / tool | Function | Priority | Unlocks at |
| --- | --- | --- | --- |
| Evidence tree | Lists evidence with SHA-256, size, intake time, working-copy status | Must | Case 1 |
| Hex viewer | Offsets, bytes, ASCII; click a byte to see code point and UTF-8 sequence | Must | Case 1 |
| Invisible-char revealer | Highlights non-printing code points, shows bit mapping | Must | Case 1 |
| Diff vs master | Side-by-side with variation points overlaid (A/B chosen) | Must | Case 2 |
| Slot matrix | Rows = candidates, columns = slots, cells coloured match / mismatch / erasure | Must | Case 2 |
| OOXML explorer | Unzip tree, pretty XML, core.xml/app.xml/settings.xml viewers, rsid table, tracked changes | Must | Case 4 |
| Image dot analyzer | Channel split, contrast stretch, threshold, grid overlay, parity check | Should | Case 3 |
| Timeline view | Merged log events with filters, brush selection, pinned evidence | Must | Case 3 |
| Auto detector | One-click ranked attribution with LR | Must | Case 5 (earned) |
| Tardos scorer | Accusation scores with threshold slider and false-accusation estimate | Should | Case 6 |
| Notes and findings | Examiner notes, tagged artefacts feeding the report | Must | Case 1 |
| Report builder | Select findings, generate DOCX/PDF | Must | Case 1 |

Rule: a one-click “find the mole” button in Case 1 destroys the learning. The automatic detector is the reward at Case 5, and always available in Lab mode.

# 8. Chain of custody and reporting

### Evidence intake (follows ISO/IEC 27037 ideas)

- Copy evidence into evidence/<id>/original and mark it read-only (chmod 444). Record SHA-256 (also MD5 only if you want to show why it is weak).

- Create working copy; all tools operate on the working copy. Any write to original is blocked and penalised in the casebook.

- Append a custody entry: seq, UTC timestamp, actor, action, object hash, details.

### Hash chain

entry_hash = SHA256( prev_hash || canonical_json(seq, ts, actor, action, object_sha256, details) )

verify: recompute from genesis; report first broken seq. Optional: HMAC each entry with the examiner key.

demo: edit one byte in custody.log -> verify prints 'BROKEN at seq 7'.

### Report skeleton (auto-generated DOCX/PDF)

- Case id, examiner, date, scope and question asked.

- Evidence table: file, SHA-256, intake time, custody status (verified).

- Method: fingerprint design, channels used, tool version, validation reference (benchmark hash).

- Findings: extracted slots, per-channel survival, ranking table, LR, verbal statement.

- Correlation: log events, timeline, posterior.

- Limitations: copy vs person, erasure rate, alternative hypotheses, known error rate from benchmark.

- Conclusion in standard wording, appendices (slot matrix, hex excerpts).

# 9. Casebook: 7 cases and a Red Team boss

Each case is seeded per player (HMAC of player seed and case id), so answers cannot be shared. Master documents are synthetic. Real-world inspirations are listed so you can cite them; verify every reference before submission (Section 17).

| # | Case | Level | Core technique | Channels / data | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Invisible Ink | 1 | Unicode / hex analysis | C1 | Must |
| 2 | The Canary Trap | 2 | Variant diff, erasures | C3 C4 C5 | Must |
| 3 | Yellow Dots | 3 | Print dot decoding + log join | C7, print and badge logs | Should |
| 4 | The Revision Trail | 3 | OOXML metadata forensics | C6 | Must |
| 5 | Half a Page | 4 | Partial leak, LR, fusion | C4 C5 + logs | Must |
| 6 | Two Moles | 4 | Collusion, Tardos | all, Tardos mode | Should |
| 7 | Borrowed Copy | 4 | Copy vs person, auth/DHCP timeline | single-leaker + auth logs | Stretch |
| B | Red Team: Be the Mole | all | Attack under utility limit | attack harness | Must (thin UI) |

## Case 1: Invisible Ink (tutorial)

| Inspiration | Zero-width character text fingerprinting (Unicode U+200B and U+200C, UTF-8 bytes E2 80 8B and E2 80 8C), a widely documented technique for tracing leaked text. |
| --- | --- |
| Story | Zephyr Labs, a startup. The Q3 product roadmap appears in a blog post. 12 employees had it. All 12 downloaded it. |
| Evidence | leak.txt (copied from blog), master.docx, roster.csv, access_log.csv |
| Fingerprint | C1 only, 64 slots. ZWSP = 0, ZWNJ = 1. One decoy ZWJ added by the blog CMS (noise, not at a slot). |
| Player steps | 1. Hash the evidence, create working copy. 2. Open in hex view; find E2 80 8B / E2 80 8C runs. 3. Use revealer; read bit string. 4. Reject the decoy by position logic. 5. Match against registry by Hamming distance. 6. Submit employee id, bit string, and offsets. |
| Learning | UTF-8 encoding, Unicode categories, hashing before analysis, why invisible does not mean absent. |
| Grading | Correct id (50), bits at least 90 percent correct (15), procedure (20), evidence quality (15). |

## Case 2: The Canary Trap

| Inspiration | Canary trap (barium meal): give each recipient a slightly different text. Reportedly used on UK cabinet papers in the Thatcher era and fictionalised in Tom Clancy’s Patriot Games. Treat the Thatcher story as reported, not proven. |
| --- | --- |
| Story | A city council’s draft zoning policy appears in a newspaper. 9 council members held it. The reporter retyped the text, so C1 and C2 are gone. |
| Evidence | newspaper.txt, master with variation points, member list, copy delivery log |
| Fingerprint | C3 + C4 + C5, 48 slots. About 15 percent erased because the reporter rewrote some sentences. |
| Player steps | 1. Diff leak against master. 2. Mark variation points; read A/B at each. 3. Mark erased slots explicitly. 4. Fill the slot matrix for all 9 members. 5. Two members tie on the first 20 slots; later slots separate them. 6. Submit member plus slot evidence. |
| Learning | Canary traps, erasures vs errors, why one channel is not enough, matching with missing data. |
| Grading | Correct id, slot-level accuracy, correct handling of erasures (not treated as mismatches). |

## Case 3: Yellow Dots

| Inspiration | The 2017 Reality Winner case: a printed NSA document published by The Intercept carried printer machine-identification dots, and print and access records narrowed the pool (reported as six people). EFF documented how Xerox DocuColor dots encode serial, date and time in a grid with parity. |
| --- | --- |
| Story | A phone photo of a printed board memo is posted online. The company has printer and badge logs. |
| Evidence | scan.png (synthetic page with faint yellow dot grid, rotated, noisy), print_jobs.csv, badge_log.csv, directory.csv |
| Fingerprint | C7, simplified: 8 rows x 15 columns, row and column parity bits, encoding printer id, day, minute-of-day. Tile repeats across the page. |
| Player steps | 1. Split colour channels; yellow dots are dark in blue channel. 2. Contrast stretch, threshold. 3. Find grid pitch and angle (autocorrelation). 4. Read bits, check parity, fix single-bit error. 5. Decode printer id and timestamp. 6. Join with print_jobs, intersect with badge_log. 7. Submit decoded fields and a suspect pool. |
| Learning | Device attribution, parity, heterogeneous evidence correlation, why the honest result is a pool, not a person. |
| Grading | Decode correctness, pool correctness, penalty for naming one person without supporting evidence. |
| Build note | Render dots at 600 dpi with Pillow, downsample, rotate 2 to 4 degrees, add noise to simulate a photo. Keep decoder simple; cut to parity-only if time is short. |

## Case 4: The Revision Trail

| Inspiration | BTK killer (2005): metadata inside a Word file on a floppy disk revealed a church name and user name. UK Iraq “dodgy dossier” (2003): Word revision metadata exposed authors and edit history. |
| --- | --- |
| Story | A pharma trial summary leaks as DOCX. Someone cleared the author field, but the file still carries traces. |
| Evidence | leak.docx, master.docx, hr_roster.csv, template_registry.csv |
| Fingerprint | C6: per-employee rsid set in settings.xml and on runs (values from HMAC), custom property, run-splitting pattern. Decoys: core.xml lastModifiedBy names the template owner; app.xml shows a misleading Template value. |
| Player steps | 1. Unzip; view package tree. 2. Read core.xml, app.xml, settings.xml. 3. Extract rsid list; compare with registry. 4. Build a metadata timeline (created, modified, editing time, revision). 5. Resolve the contradiction between lastModifiedBy and rsids. 6. Submit employee plus an evidence reliability ranking. |
| Learning | OOXML structure, metadata forensics, user-editable vs structural artefacts, which evidence to trust and why. |
| Grading | Correct id, correct reliability ranking (rsid above lastModifiedBy), timeline accuracy. |

## Case 5: Half a Page

| Inspiration | Partial and normalized leaks in DLP practice; evaluative reporting with likelihood ratios in forensic science. |
| --- | --- |
| Story | Three paragraphs (about 35 percent) of an acquisition memo appear on a forum, normalized and lightly paraphrased. 40 employees; 6 opened the document in the window. |
| Evidence | forum_post.txt, master, roster, access_log, leave_calendar |
| Fingerprint | Only C4 and C5 survive; n = 41 slots. Two candidates agree on every surviving slot. |
| Player steps | 1. Run the automatic detector (unlocked here). 2. Read ranking: three close candidates; interpret LR. 3. Inspect the slot matrix; see that two candidates are indistinguishable on surviving slots. 4. Fuse with access log and leave calendar. 5. Submit conclusion with a probability. |
| Learning | Erasures, error rates, LR, Bayesian fusion, “cannot distinguish” as a valid finding, calibration. |
| Grading | Correct final id plus calibration (Brier score on stated probability); partial credit for correctly stating the tie before fusion. |

## Case 6: Two Moles

| Inspiration | Collusion attacks on fingerprinting codes (Boneh and Shaw 1998; Tardos 2003). Studio screener watermarking is the single-source analogue (reported Academy screener case, 2004). |
| --- | --- |
| Story | A design spec leaks. Two engineers compared copies and merged the slots where they differed. |
| Evidence | leak.txt, master, 30-employee registry (Tardos mode), logs |
| Fingerprint | All channels, L = 300 slots, symmetric Tardos code; leak built by majority/minority/random merge of 2 copies, plus light noise. |
| Player steps | 1. Show candidates’ bits against the leak slot by slot. 2. Find slots where candidates disagree (the only informative ones). 3. Run Tardos scorer; set threshold using the false-accusation slider. 4. Check the marking assumption for the accused pair. 5. Submit the set of accused employees. |
| Learning | Collusion, marking assumption, accusation scores, trade-off between catching colluders and framing innocents. |
| Grading | Plus points per true colluder; heavy penalty per innocent accused. |

## Case 7: Borrowed Copy (stretch)

| Inspiration | Attribution limits: a fingerprint identifies a copy; account takeover and copy sharing are common. No single named case; build it as a reasoning exercise. |
| --- | --- |
| Story | The leak matches Meera’s copy. Meera was on leave abroad. Her copy was downloaded at 02:14 from an unfamiliar IP. |
| Evidence | leak, registry, auth_log, vpn_log, dhcp_leases, badge_log, leave_calendar |
| Player steps | 1. Attribute to Meera’s copy (fingerprint). 2. Timeline: login at 02:13, download at 02:14, IP in VPN pool. 3. Map IP to MAC via DHCP lease; MAC to Karan’s workstation. 4. Badge log: Karan badged in 01:50. 5. Evaluate hypotheses: Meera shared knowingly vs credential misuse by Karan. 6. Submit copy owner, probable actor, confidence, and the alternative that remains open. |
| Learning | Copy-level vs person-level attribution, timeline correlation, hypothesis testing, anti-framing mindset. |
| Grading | Correct copy owner, correct actor hypothesis, penalised if the open alternative is ignored. |

## Boss: Red Team, Be the Mole

| Setup | You receive a fingerprinted copy and an attack budget. Tools: strip, normalize, collapse whitespace, normalize punctuation, canonicalize (requires discovering the dictionary), paraphrase p percent, truncate, reorder, noise. |
| --- | --- |
| Constraint | Utility must stay at least 70 percent (token-level similarity to master). Each tool has a utility cost. |
| Opponent | The real detector from Lab mode, with a hidden threshold. |
| Win | Detector confidence falls below threshold, or it accuses the wrong employee. |
| Score | Reduction in surviving slots and LR, weighted by utility kept. Leaderboard. Doubles as human-in-the-loop evaluation of the system. |

# 10. Scoring and progression

| Component | Points | Rule |
| --- | --- | --- |
| Correct finding | 50 | Primary answer correct |
| Procedure | 20 | Hash before analysis (5), working copy (5), notes kept (5), original untouched (5) |
| Evidence quality | 15 | Cited artefacts actually support the finding |
| Calibration | 10 | 10 x (1 - Brier score) using stated confidence |
| Time bonus | up to 5 | Linear in time under par |
| Hints | -5 each | Max 3 hints per case |
| Wrong submission | -10 | After 3 wrong, case closes with partial credit |

Advance at 60 points. Persistent progress and leaderboard in SQLite. Tools unlock per Section 7. Every case ends with an auto-generated mini report so the Lab output and the game output are the same artefact.

### Case generator

- Input: case yaml + player seed. Output: evidence bundle and ground_truth.json (leaker, slots, attack chain, log events, expected reasoning steps).

- Roster: synthetic names; logs: Poisson-style background events plus planted events; noise events so the join is non-trivial.

- Validator checks the player’s submission against ground truth only; the generator never hard-codes answers into the UI.

# 11. Build plan (about 3 weeks, 1 to 2 hours a day plus GPT)

| Phase | Days | Goal and exit test |
| --- | --- | --- |
| P0 | 1 | Repo, AGENTS.md, SPEC.md, deps, 3 masters. Exit: make test runs (even if empty) |
| P1 | 2 to 3 | Keys, template parser, slots, codewords. Exit: deterministic, unique codewords, min Hamming distance reported |
| P2 | 4 to 6 | Channels C1 to C6 with embed/extract. Exit: round-trip tests pass per channel |
| P3 | 7 to 8 | Detector: ingest, align, extract, score, LR. Exit: 100 percent on clean copies; CLI analyze works |
| P4 | 9 to 10 | Attacks A1 to A12 and benchmark. Exit: survival matrix and curves generated, targets checked |
| P5 | 11 | Custody chain and report builder. Exit: tamper demo and sample report |
| P6 | 12 to 14 | Web workbench panels. Exit: hex, revealer, diff, slot matrix, OOXML explorer, notes |
| P7 | 15 to 18 | Case generator and Cases 1, 2, 4, 5; then 3, 6; 7 if time. Exit: each case solvable end-to-end by a human |
| P8 | 19 | Red Team mode and leaderboard |
| P9 | 20 to 21 | Polish, docs, report, PPT, demo rehearsal, viva Q&A |

Minimum viable cut if time is short: P0 to P5, Cases 1, 2, 4, 5, plain workbench with hex view, diff, and OOXML view, and the benchmark. That alone is a strong, honest project.

# 12. Master checklist

Tick items only when the exit test in Section 11 passes. IDs are for your commit messages.

### P0 Setup

☐  P0.1  Python 3.11, git, venv; GPT CLI installed and authenticated; repo created

☐  P0.2  AGENTS.md from Section 13 saved in repo root; SPEC.md assembled from Sections 1 to 8

☐  P0.3  pyproject.toml with allowed deps only; Makefile targets: test, bench, serve, lint

☐  P0.4  3 synthetic master docs (600 to 900 words each) with variation points marked; 4 more by P7

☐  P0.5  Synthetic roster generator (names, depts) and log generator stub

### P1 Core

☐  P1.1  keys.py: HMAC-SHA256 PRF with domain separation; key file creation

☐  P1.2  template.py: parse {{ch:a|b}}, validate equivalence list, error on malformed

☐  P1.3  slots.py: allocator, keyed shuffle, capacity report per channel (target 250+ slots)

☐  P1.4  codes.py: random keyed codewords; tests for determinism, uniqueness, min pairwise Hamming distance

☐  P1.5  tardos.py: bias generation with cut-off, codeword generation, symmetric scoring function

☐  P1.6  docs/EXPLAIN_core.md written and understood

### P2 Channels (each: embed, extract, round-trip test, attack test)

☐  P2.1  C1 zero-width with decoy handling

☐  P2.2  C2 whitespace

☐  P2.3  C3 punctuation and typography

☐  P2.4  C3b homoglyph (optional)

☐  P2.5  C4 lexical slots

☐  P2.6  C5 spelling, date, number formats

☐  P2.7  C6 DOCX rsid and metadata (open result in Word and LibreOffice to confirm it still opens)

☐  P2.8  C7 print dots: render, parity, decode from rotated noisy PNG (Should)

☐  P2.9  render.py outputs txt, docx, pdf; hashes stored in registry

### P3 Detector

☐  P3.1  ingest.py: txt, docx, png; raw code-point stream preserved

☐  P3.2  align.py: skeleton + SequenceMatcher anchors; slot localisation; erasure marking

☐  P3.3  extract.py: per-channel readers returning 0, 1, or erasure

☐  P3.4  score.py: matches, z, binomial p, log10 LR, ranking, decision rule with target error rate

☐  P3.5  tardos scoring + threshold calibration by simulation

☐  P3.6  fuse.py: priors from logs, posterior table, evidence-moved explanation

☐  P3.7  CLI analyze prints ranked table and verbal statement

### P4 Attacks and benchmark

☐  P4.1  A1 to A12 implemented with strength parameter and seeded randomness

☐  P4.2  harness.py and make bench producing CSVs

☐  P4.3  Plots: survival matrix, accuracy vs strength, ROC-style, collusion curve

☐  P4.4  Targets in Section 6 checked; failures documented, not hidden

☐  P4.5  Fix weakest channel or add redundancy based on results; rerun benchmark

### P5 Custody and report

☐  P5.1  Intake: read-only original, working copy, SHA-256, custody entry

☐  P5.2  Hash chain verify; tamper demo script

☐  P5.3  Report builder (DOCX and PDF) with all sections of Section 8

☐  P5.4  Tool validation note: hashes and hex cross-checked with sha256sum, xxd, exiftool

### P6 Workbench

☐  P6.1  FastAPI app, auth-free local session, evidence tree

☐  P6.2  Hex viewer with code point and UTF-8 popover

☐  P6.3  Invisible-char revealer and bit decoder (manual)

☐  P6.4  Diff vs master with variation point overlay; slot matrix

☐  P6.5  OOXML explorer and rsid table

☐  P6.6  Timeline view; notes and findings; report button

☐  P6.7  Image dot analyzer (Should)

### P7 Casebook

☐  P7.1  Case yaml schema, generator, ground_truth.json, validator, scoring

☐  P7.2  Case 1 playable, solved by a friend without your help

☐  P7.3  Case 2 playable

☐  P7.4  Case 4 playable

☐  P7.5  Case 5 playable with automatic detector unlock

☐  P7.6  Case 3 playable (Should)

☐  P7.7  Case 6 playable (Should)

☐  P7.8  Case 7 playable (Stretch)

☐  P7.9  Progress, hints, calibration scoring, leaderboard

### P8 Red Team

☐  P8.1  Attack toolkit UI with utility meter

☐  P8.2  Live detector verdict and score; leaderboard

### P9 Polish and submission

☐  P9.1  README with install, run, demo steps; sample data included

☐  P9.2  EXPLAIN docs for every module read and summarised in your own words

☐  P9.3  Final benchmark run archived; numbers copied into report

☐  P9.4  Project report written (Section 15 outline)

☐  P9.5  PPT, 6-minute demo rehearsed twice, backup screen recording made

☐  P9.6  Viva Q&A (Section 14) rehearsed aloud

☐  P9.7  Fresh-clone test: clone repo, install, run demo on a clean machine

# 13. GPT CLI kit

### Setup

- Create the repo and put AGENTS.md (below) in the root. OpenAI’s Codex CLI reads AGENTS.md automatically; if your CLI does not, paste it as the first message of every session.

- Save Sections 1 to 8 of this document as SPEC.md. Give GPT one phase at a time using the prompts below.

- After each phase: run make test, read the EXPLAIN doc, commit. Do not start the next phase on a red test.

### AGENTS.md (paste as is)

# MoleHunt agent rules

Project: forensic document attribution suite (fingerprinted copies, leak analysis, casebook).

Spec: read SPEC.md before any task. Do only the phase I name.

1. Python 3.11. No ML or neural libraries (no torch, tensorflow, sklearn, transformers).

2. Deterministic: every random choice derives from HMAC-SHA256 or a seeded RNG passed in.

3. Write tests first (pytest). A task is done only when `pytest -q` passes.

4. Never claim robustness in code, comments, or docs. Robustness comes only from

bench/results produced by `make bench`.

5. Do not weaken or delete tests to pass. Fix the code or ask me.

6. Do not hard-code case answers. Case answers come only from generated ground_truth.json.

7. Synthetic data only. No real names, emails, PII. No network calls, no scanning.

8. One module per commit. Message: `phase-N: module - what`.

9. Keep modules under 300 lines, typed, docstring states the math/algorithm.

10. After each module write docs/EXPLAIN_<module>.md (max 25 lines, plain English,

formulas, one worked example) for my viva.

11. If ambiguous choose the simplest explainable option and log it in docs/DECISIONS.md.

12. When I ask to review a file, print the complete file, not a diff.

13. Treat erasures as missing data, never as mismatches.

### Phase prompts (copy one per session)

| Phase | Prompt |
| --- | --- |
| P1 | Read AGENTS.md and SPEC.md sections 4 and 5.1 to 5.3. Implement core/keys.py, template.py, slots.py, codes.py, tardos.py with tests first. Report min pairwise Hamming distance for 50 employees and L=256. Write docs/EXPLAIN_core.md. Stop. |
| P2 | Implement channel C1 (zero-width) per SPEC 5.2 with embed, extract, decoy handling, and round-trip tests including a test that stripping U+200B and U+200C makes extraction return all erasures. Write EXPLAIN. Stop. (Repeat this prompt per channel; for C6 also validate that the docx opens with python-docx and LibreOffice headless conversion.) |
| P3 | Implement detect/ingest.py, align.py, extract.py, score.py per SPEC 5.5 and 5.6. Use difflib anchors. Add tests: clean copy gives 100 percent top-1; 50 percent truncated copy still ranks the true employee first; erasures are not counted as mismatches. Add the CLI analyze command. Stop. |
| P4 | Implement attacks A1 to A12 with a strength parameter and harness.py. Implement `make bench` per SPEC section 6 with CSV output and matplotlib plots including the survival matrix. Do not tune the detector to make targets pass; just report numbers. Stop. |
| P5 | Implement custody/hashchain.py and intake.py per SPEC section 8, a verify command, a tamper test, and report/builder.py producing DOCX and PDF. Stop. |
| P6 | Build the FastAPI workbench panels listed in SPEC section 7 in the order Must items first. Server-rendered HTML plus vanilla JS. Show me each panel’s files in full. Stop. |
| P7 | Implement game/generator.py, validator.py, scoring.py and Case 1 yaml per SPEC section 9 and 10. Generator emits ground_truth.json. Add an automated test that solves Case 1 using the library API and gets full marks, and a test that a wrong employee gets none. Stop. (Repeat for Cases 2, 4, 5, then 3, 6, 7.) |
| P8 | Add Red Team mode: attack toolkit with utility meter, live detector verdict, leaderboard. Reuse attacks/ and detect/. Stop. |

### How GPT will go wrong and what to check

| Failure | Check |
| --- | --- |
| Unseeded random.random() or time-based choices | Run the same command twice; outputs must be byte-identical |
| Detector passes tests by cheating (reads ground truth, hard-coded ids) | Grep detect/ for any import from game/ or any ground-truth path |
| “ECC” that is just repeating bits | Ask it to show the decoding rule and the measured error tolerance |
| Treating erasures as mismatches | Unit test with 50 percent erasures; ranking must still hold |
| Claiming robustness without benchmark | Search comments and README for words like robust, secure, unbreakable |
| Weakening tests | Review git diff on tests/ after each phase |
| Building UI before engine | Do not allow P6 until P3 and P4 exit tests pass |
| Importing ML for synonyms | Allowed: curated pair list, optional WordNet lexicon lookup. Not allowed: embeddings, models |
| docx that Word rejects | Open every generated docx in Word or LibreOffice; run docx validation if available |

# 14. Viva preparation

### Questions and short answers

| Question | Answer |
| --- | --- |
| Why multiple channels? | Each channel dies to a different attack. Zero-width dies on paste, whitespace on collapse, lexical survives retyping. Redundancy across channels keeps enough slots alive. The survival matrix proves it. |
| Why keyed? | Without K the attacker cannot tell which words or positions carry bits, and cannot forge another employee’s codeword. Keyed shuffle and HMAC-derived bits. |
| What is an erasure? | A slot whose value cannot be read after an attack. It carries no information, so it is skipped, not counted as a mismatch. |
| How do you avoid accusing an innocent? | Binomial/z-score under the 0.5 null, threshold calibrated by benchmark to a target false-accusation rate, and a “cannot distinguish” outcome when candidates are not separable. |
| What is the likelihood ratio? | Probability of the observed matches if employee j is the source divided by the probability if not. It is evidence weight, not probability of guilt; multiplied by prior odds it gives posterior odds. |
| What if two employees collude? | They can only change slots where their copies differ (marking assumption). Tardos codes score each candidate so that colluders score high and innocents stay low. Threshold calibrated by simulation. |
| Does a match prove who leaked? | No. It proves the leak derives from that copy. Copy sharing or account takeover must be excluded with logs (Case 7). |
| What if the leak is retyped or photographed? | C1 to C3 and C6 are lost; C4 and C5 and C7 survive. Number of surviving slots n decides confidence (table in 5.6). |
| Which attack is hardest? | A6 canonicalization by an attacker with the dictionary, and heavy paraphrase. Mitigation: large secret slot pool, many pairs per document, redundancy. Report the measured numbers. |
| How is evidence integrity ensured? | SHA-256 at intake, read-only original, working copy, hash-chained custody log, verify command. Weak hashes like MD5 are avoided for integrity because of collision attacks. |
| Why no ML? | Deterministic, explainable, reproducible, defensible in court. Statistics give calibrated error rates; black boxes need extra validation. |
| How is this validated? | Benchmark against 12 attacks with known ground truth, reported error rates, cross-check of tooling against xxd, sha256sum, exiftool. Daubert-style factors: testability, known error rate, standards, acceptance. |
| What are the limits? | Heavy LLM paraphrase, very short leaks, a leak of facts without text, copies obtained outside the issuing system, insiders who memorise and rewrite. |

### Demo script (6 minutes)

| Time | Action |
| --- | --- |
| 0:00 | One-sentence pitch; show three modes slide |
| 0:30 | Lab: register master, issue 12 copies, diff one copy against master to show variation points |
| 1:30 | Leak arrives (scrubbed and truncated): run analyze, show ranking, LR, verbal statement, generate report |
| 2:30 | Custody: verify passes; flip one byte; verify fails at seq N |
| 3:30 | Casebook: Case 1 live in the workbench, hex view to revealer to submission and score |
| 4:30 | Benchmark: survival matrix and accuracy curves; state honest weak spots |
| 5:15 | Red Team: 30-second attempt to beat the detector |
| 5:45 | Close: limits and what attribution does and does not prove |

# 15. Deliverables

☐  D1  Source repository with README, requirements, sample data, one-command demo

☐  D2  Project report: abstract, problem, related work, threat model, design, implementation, benchmark results, case studies, limitations, ethics, references

☐  D3  Benchmark artefacts: CSVs and plots, tool version hash

☐  D4  Sample forensic report (DOCX or PDF) from a case

☐  D5  Slides (10 to 12) and demo video backup

☐  D6  EXPLAIN docs for every module (your viva notes)

# 16. Risks and scope cuts

| Risk | Signal | Cut or mitigation |
| --- | --- | --- |
| Alignment fails on heavy edits | Low n on paraphrased leaks | Keep anchors short and many; fall back to per-paragraph alignment |
| Word rejects patched docx | Open error | Limit C6 to settings.xml rsid list and one custom property; validate each build |
| Case 3 image decoding is slow to build | P7 slipping | Parity-only decode on clean rotation, or drop Case 3 and mention as future work |
| Tardos thresholds hard to tune | Too many false accusations | Increase L, calibrate by simulation, restrict to k=2 |
| UI time sink | Week 3 and panels unfinished | Ship Must panels only; use CLI for the rest |
| GPT drifts or breaks earlier modules | Failing old tests | Strict phase gating, commit per module, never skip tests |

# 17. References (verify each before citing)

These are from memory of the literature and public record; open each source and confirm title, year, and details before they go in your report.

- G. Tardos, “Optimal probabilistic fingerprint codes”, STOC 2003 (journal version in J. ACM 2008).

- D. Boneh and J. Shaw, “Collusion-secure fingerprinting for digital data”, IEEE Trans. Information Theory, 1998.

- B. Skoric, S. Katzenbeisser, M. Celik, “Symmetric Tardos fingerprinting codes for arbitrary alphabet sizes”, Designs, Codes and Cryptography, 2008.

- Electronic Frontier Foundation, material on printer Machine Identification Code and DocuColor tracking dots.

- Reality Winner case, 2017: The Intercept report and the US Department of Justice criminal complaint/affidavit (printer dots and access logs).

- BTK killer investigation, 2005: reporting on Word document metadata on a floppy disk.

- UK Iraq dossier (“dodgy dossier”), 2003: Word metadata analysis in press coverage (e.g. Computer Weekly).

- Canary trap (barium meal): general reference entries; the Thatcher cabinet-memo story is anecdotal; Clancy, Patriot Games.

- ISO/IEC 27037:2012, Guidelines for identification, collection, acquisition and preservation of digital evidence.

- NIST SP 800-86, Guide to Integrating Forensic Techniques into Incident Response.

- ECMA-376 / ISO/IEC 29500, Office Open XML file formats (rsid, core properties).

- Unicode Standard Annex 15 (normalization) and Unicode Technical Standard 39 (confusables and security).

- ENFSI Guideline for Evaluative Reporting in Forensic Science (2015) for the likelihood-ratio verbal scale.

- Daubert v. Merrell Dow Pharmaceuticals (1993) for validation factors.

- NIST CFReDS datasets for optional extra evidence images.